## Slide 1
HALO:
High-efficiency Autonomous Low-SWaP Operations
Sloan Hatter, Blake Gisclair
Advisor: Dr. Ryan T. White

## Slide 2
MILESTONE 3 PROGRESS MATRIX
Task | Completion % | Sloan | To Do
Hardware Swap | 100% | Switch out Pi for Jetson | None
Post Processing Scripts for Raspberry Pi | NULL | NULL | NULL
Run HALO on Jetson | 100% | Load HALO onto Jetson | None
8-bit Representation | 50% | Implement | Implement the INT8 quantization methods.

## Slide 3
TASKS COMPLETED
  Hardware Swap
    Raspberry Pi 5 AI HAT+ → Jetson AGX Orin
  Post-Processing Scripts for Raspberry Pi
    Pi scripts would not work on Jetson, so they have been discarded
  Run HALO on Jetson
    Load HALO onto Jetson, ensure it can run
  8-bit Representation
    Utilize the NVIDIA TensorRT INT8 package from NVIDIA JetPack SDK

## Slide 4
DEMO

## Slide 5
Task | Sloan
4-bit Representation | 100%
Tune 4-bit Model | 100%
Research algorithms for binary quantization | 100%
MILESTONE 4 TASK MATRIX

## Slide 6
MILESTONE 4 TASKS
  4-bit Representation
    Utilize the NVIDIA TensorRT INT4 package from NVIDIA JetPack SDK
  Tune 4-bit Model
    Utilize the Quantized-Aware Training method from the NVIDIA TensorRT package
  Research Algorithms for Binary Quantization
    Research 1-bit quantization algorithms that focus on recouping accuracy loss

## Slide 7
THANK YOU!
QUESTIONS?